## Slide 1: Champion Program Plan Template

## Slide 2: Developing a champion program
Define champion role and responsibilities
  Outline key activities for champions to carry out that support adoption plans (communications and training plans)
Gain internal buy-in for role – from key stakeholders (executives, managers)
Create readiness program for champions
  OneDrive training – define what champions would need to be trained on regarding OneDrive
  Develop collaterals, resources stories, and examples for them to use to raise awareness and communicate about to their peers as part of overall champion program – repurpose items from communications and training plans developed
  Define key activities for champions to carry out, pre, during and post rollout that align to and support adoption plans and tactics
Develop champion recruitment strategy
  Map which business units and areas for champion support – and number for each to support level of change
Set up Microsoft Team or Yammer group for champion community – for readiness items, knowledge sharing among champions and to provide feedback to adoption/project team
Establish cadence for and set up champion meetings
Create recognition items for champions to thank and recognize their efforts

## Slide 3: Developing your champion program
The ABCs of a success champion program
Active and visible participation
Define role and responsibilities
Develop recruitment and succession planning strategy
Introduce into program prior to launch – ready champions for role
Build a coalition with their peers
Identify key areas and/or business units to support – to guide numbers of champions needed and who to recruit
Engage champions to help scale adoption planning efforts (awareness and training tactics) across the organization and project timelines
Communicate directly with their peers and staff regarding value project provides
Amplify and reinforce the project benefits to their peers and success stories to date and throughout length of project timelines
Support and reinforce adoption efforts (awareness and training tactics)
Provide feedback on adoption program, resources and challenges to project/adoption team

## Slide 4: Champion role outline
Focus | Awareness and engagement
Department | 
Summary | 
Time commitment | 
Qualifications | 
Responsibilities | 
Next steps with OneDrive | 

## Slide 5: Champion role outline
Focus | Awareness and engagement
Department | Staff-level individuals, in any business unit or department
Summary | Build OneDrive awareness, understanding, and engagement across the organization Enthusiastic and knowledgeable about OneDrive and eager to grow participation
Time commitment | Pre-launch: 2 hours per week Post-launch: 3 hours per week
Qualifications | Tech/social savvy Enthusiastic and forward thinking Thought leaders that are eager to participate in making OneDrive a success
Responsibilities | Evangelize and raise awareness among peers about value of working in new ways Guide and coach peers about new ways to work and the resources to help them do so Provide feedback from their peers to the project/adoption team regarding gaps in adoption program and adoption resources, adoption challenges and success stories
Next steps with OneDrive | Use Microsoft Teams or a Yammer group to have ongoing discussions about OneDrive activity and brainstorm ideas to boost engagement and adoption Assist program team by encouraging participation and directing users to appropriate training and reference materials
Sample

## Slide 6: Champion activities
 | Pre-rollout | Rollout | Post-rollout
Guide & Coach |  |  | 
Evangelize |  |  | 
Feedback |  |  | 

## Slide 7: Champion activities
 | Pre-rollout | Rollout | Post-rollout
Guide & Coach | Champion roll readiness: Role and responsibilities overview Training regarding OneDrive Overview of adoption resources | Participate in rollout events/activities – that showcase new ways to work and helping peers get started. | Showcase new ways to work and helping peers adopt new ways to work.
 | Join OneDrive end user Yammer group Group set up for peers to learn more (informal) about new ways to work – tips/tricks/stories Introduce themselves to group and visit/interact with group 2 times per week pre-rollout | Participate in OneDrive end user Yammer group Visit group two times per week and engage, (like, comment, share success stories, tips and resources) | Participate in OneDrive end user Yammer group Visit group two times per week and engage, (like, comment, share success stories, tips and resources)
 |  |  | Share news regarding OneDrive and items to support with peers
Evangelize | Communicate to peers about project/milestones – what is taking place, why, value and resources | Communicate to peers about how champ is working in new ways and the results and showcase resources to support | Share success stories with peers that exemplify new ways to work and results – and resources to support
 |  |  | Share adoption-related items form the adoption/project team with peers
Feedback | Join Microsoft Team for champions Engage with other champs and adoption/project team for knowledge sharing and to provide feedback regarding role and project | Participate in Microsoft team for champions Share stories, tips, adoption challenges Engage with other champs for learning regarding stories to showcase, tips and solutions to adoption challenges | Participate in Microsoft team for champions Share stories, tips, adoption challenges Engage with other champs for learning regarding stories to showcase, tips and solutions to adoption challenges
 |  | Attend champion meetings | Attend champion meeting
Sample

## Slide 8: Champion adoption activities
Responsibility | Activity sample
Guide & Coach | 
Evangelize | 
Feedback | 

## Slide 9: Champion adoption activities
Responsibility | Activity sample
Guide & Coach | Showcase new ways to work Highlight training and OneDrive getting started resources to their peers Present at meeting success stories, and about resources to support working in ways Engage in the OneDrive end user Yammer group to share success stories, tips, answer questions and highlight resources Participate in events that highlight new ways to work Share OneDrive news and updates with their peers
Evangelize | Communicate to peers about project/milestones – what is taking place, why, value and resources Share success stories about how they or one of their peers is working in a new a different way, the value it created Highlight training and OneDrive getting started resources to their peers Share adoption-related items form the adoption/project team with peers
Feedback | Join and participate in champion community – share feedback with champions and project team Attend champion meetings to share feedback with project team and for readiness regarding upcoming activities or project milestones
Sample

## Slide 10: Key messages to communicate to champions
 | Pre-rollout | Rollout | Post-rollout
Role & Readiness | Role and responsibilities – time commitment Project (what, why, when) and its value to the organization and their peers (vision) and how they are supporting project Stakeholder support for champion program Recruitment strategy Readiness plan for role Next steps |  | Recognition of the role champions have played in the project success to date – form project team, sponsor and executive
Guide & Coach | Join OneDrive end user Yammer group: Key activities to engage with peers via group Resources, collaterals to showcase types of engagement (success story to share, tips, highlighting resources) | Outline rollout events and activities, their roles, readiness steps and supporting items for events and activities (pre events) Thank champions for support and highlight event successes (post event) Reminder to participate in OneDrive end user Yammer group: Key activities to engage with peers via group Resources, collaterals to showcase types of engagement (success story to share, tips, highlighting resources) | Outline activities for champions to guide and coach their peers and resources and collaterals to support Reminder to participate in OneDrive end user Yammer group: Key activities to engage with peers via group Resources, collaterals to showcase types of engagement (success story to share, tips, highlighting resources) Share news regarding OneDrive and items to support with peers and ways for champions to communicate to their peers
Evangelize | What is happening – when and why regarding project Resources to support getting ready Collateral and examples of what and how champions can communicate to peers regarding what, when and why about project | Outline of and examples regarding communications to peers about working in new ways, the results and resources to support | Outline of and examples regarding communications to peers about working in new ways, the results and resources to support Adoption related items for champions to share with their peers
Feedback | Join Microsoft Team for champions: Outline what Team is, how to join and key features Outline key activities to engage with other champions via the Team Highlight types of feedback helpful to provide to program team | Reminder to participate in champion team: Outline key activities to engage with other champions via the Team Highlight types of feedback helpful to provide to program team Invite to attend champion meeting and agenda | Reminder to participate in champion team: Outline key activities to engage with other champions via the Team Highlight types of feedback helpful to provide to program team Invite to attend champion meeting and agenda

## Slide 11: Key messages to communicate to champions
 | Pre-rollout | Rollout | Post-rollout
Role & Readiness |  |  | 
Guide & Coach |  |  | 
Evangelize |  |  | 
Feedback |  |  | 
Sample